SmartBridge	SkillWallet

Let's Bridge the Gap	A SmartBridge Product

Initial Project Planning Template

| Date | 30 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Smart Lender |
| Maximum Marks | 5 Marks |

Product backlog and sprint schedule for the Vanguard HDI (A Comprehensive Measure of Well-Being) project.

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Epic | USN | User Story / Task | P t s | Prior it y | Mem b ers | Start | End |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprin t-1 | User Authen tication | US N-1 | As an analyst, I can log in with a username and password to access the workspace. | 2 | High | All Memeb ers | 19- 06-2026 | 20- 06-2026 |
| Sprin t-1 | User Authenticati on | US N-2 | As an analyst, I receive a clear error message on invalid login credentials. | 1 | Medi u m | All Memeb ers | 21- 06-2026 | 22- 06-2026 |
| Sprin t-1 | Workspace Dashboard | US N-3 | As an analyst, I can adjust sliders for life expectancy, schooling, and GNI per capita. | 2 | High | All Memeb ers | 23- 06-2026 | 24- 06-2026 |
| Sprin t-1 | Workspace Dashboard | US N-4 | As an analyst, I can load a country's official UNDP baseline values with one click. | 2 | High | All Memeb ers | 25- 06-2026 | 26- 06-2026 |
| Sprin t-2 | ML Prediction | US N-5 | As an analyst, I can submit adjusted values and instantly receive a predicted HDI score. | 3 | High | All Memeb ers | 27- 06-2026 | 28- 06-2026 |
| Sprin t-2 | ML Prediction | US N-6 | As an analyst, I can view the development tier associated with my predicted score. | 1 | Medi u m | All Memeb ers | 29- 06-2026 | 30- 06-2026 |
| Sprin t-2 | Reporting | US N-7 | As an analyst, I can download a dynamic SVG report of my simulation. | 2 | Medi u m | All Memeb ers | 01- 07-2026 | 02- 07-2026 |
| Sprin t-3 | Databas e Loggin g | US N-8 | As an analyst, I can view a history of my past simulations in a dashboard grid. | 2 | Low | All Memeb ers | 03- 07-2026 | 04-07-2026 |